AKSHAERP  |  AkshaConnect

AkshaConnect Android V16

Quality Assurance Test Plan & Release Acceptance

Release 0.3.0-v16  |  Android versionCode 16

Prepared for Quality Assurance Execution

| Document ID | AKC-QA-ANDROID-V16-001 |
| --- | --- |
| Document Version | 1.0 |
| Release Baseline | AkshaConnect 0.3.0-v16 / versionCode 16 |
| Production Endpoint | https://connect.akshaerp.com |
| Status | FOR QA EXECUTION |
| Date | 29-Sep-2026 |

AkshaERP Solutions Private Limited

Internal - Controlled QA Document

# 1. Document Control

| Document Title | AkshaConnect Android V16 Quality Assurance Test Plan & Release Acceptance |
| --- | --- |
| Document ID | AKC-QA-ANDROID-V16-001 |
| Version | 1.0 |
| Owner | AkshaERP Solutions Private Limited - AkshaConnect Product/QA |
| Release | 0.3.0-v16 |
| Android versionCode | 16 |
| Classification | Internal - Controlled QA Document |
| Execution Status | For QA Execution |

## 1.1 Revision History

| Version | Date | Author/Owner | Change Summary | Approval Status |
| --- | --- | --- | --- | --- |
| 1.0 | 29-Sep-2026 | AkshaConnect Product/QA | Initial formal V16 QA plan covering mobile release, V16 regression and production update policy. | Pending QA execution |

## 1.2 Approval / Sign-off

| Role | Name | Decision | Date | Signature / Remarks |
| --- | --- | --- | --- | --- |
| QA Engineer |  |  |  |  |
| QA Lead |  |  |  |  |
| Product Owner |  |  |  |  |
| Technical Lead |  |  |  |  |
| Release Owner |  |  |  |  |

# 2. Purpose

This document defines the formal Quality Assurance test plan and release-acceptance criteria for AkshaConnect Android release 0.3.0-v16 (versionCode 16). It is intended to provide a repeatable execution baseline for functional, regression, upgrade, security, realtime, notification, offline, usability and production mobile-update verification.

# 3. Release Baseline

| Product | AkshaConnect |
| --- | --- |
| Platform | Android |
| Application ID | com.akshaerp.akshaconnect |
| Release Version | 0.3.0-v16 |
| Android versionCode | 16 |
| Production API | https://connect.akshaerp.com |
| Latest Production Mobile Policy | latest_version_code=16; latest_version_name=0.3.0-v16; minimum_version_code=13 |
| Update Behavior | V13-V15: optional update; V12 and below: mandatory update; V16: current |
| V16 Build Certification | Full Node regression PASS; Full Mobile Jest PASS; AAB signature verification PASS |
| Production Policy Certification | V16 production mobile version policy update PASS |

# 4. Scope

Fresh install and in-place upgrade from V15 to V16.

Work-email discovery, provider/SSO authentication, deep-link callback, session and workspace switching.

Conversation list, direct/channel messaging, history, threads, quoted replies, forwarding, search, emoji and reactions.

Read/unread state, thread unread state, read receipts, presence, custom status and last-seen behavior.

Attachments/images, native and push notification behavior, realtime synchronization and network recovery.

Tenant/workspace isolation, account separation, mobile-number privacy and authentication callback security.

V16-specific regression fixes: message-history 500, thread lifecycle flicker, and thread ownership/alignment parity.

Production server-controlled update policy for versionCode 16 with minimum supported versionCode 13.

## 4.1 Out of Scope for V16 Sign-off

Future voice calling, video calling and screen-sharing capabilities unless separately enabled in the V16 build.

Meeting recording, Zoom/Teams replacement features and advanced customer-meeting workflows not part of the current release.

Future YouTube Live, advanced automation, customer-support automation and additional AkshaERP business actions not explicitly delivered in V16.

# 5. QA Strategy and Exit Criteria

P0 cases are release blockers. All V16 mandatory-regression cases must pass.

No open security/tenant-isolation defect is acceptable for release.

V15 -> V16 upgrade must preserve a valid user session, workspace and existing conversations.

Two-user realtime messaging and thread workflows must pass on physical devices.

Production update behavior must match: V16 current; V13-V15 optional; V12 and below mandatory.

All failed cases require evidence and a reproducible defect record before retest.

P1 defects require explicit release-owner review; P0 defects block sign-off.

# 6. Test Environment and Test Data

| Reference | Requirement | Purpose | Execution Notes |
| --- | --- | --- | --- |
| DEV-A | Android physical device + User A | Sender/primary QA client | Use current supported Android device. |
| DEV-B | Second Android physical device + User B | Recipient/realtime/push validation | Separate user/member required. |
| OLD-15 | V15 installation | In-place upgrade validation | Keep logged in before V16 replacement install. |
| LOW-NET | Device with controllable Wi-Fi/mobile data | Offline/recovery tests | Allow toggling network and throttling if available. |
| WEB | AkshaConnect web client, if included | Cross-platform realtime checks | Optional unless web/mobile interoperability is in release scope. |
| USER-C | Member in another org/workspace | Tenant-isolation tests | Use authorized QA-only data. |

## 6.1 QA Data Rules

Use non-sensitive QA content only. Do not use customer secrets or personal OTPs in screenshots/evidence.

Record user/workspace names used for each failed case, but do not include passwords or access tokens.

Use distinctive searchable strings such as QA-V16-<date>-<case-id> for message/search tests.

For tenant-isolation tests, use test organizations explicitly provisioned for QA.

# 7. Execution Rules

Record PASS, FAIL, BLOCKED or NOT RUN for every executed case.

Capture screenshot/video for UI defects and P0/P1 failures.

For failures, record exact app version, Android/device, workspace, timestamp, network type and reproduction steps.

Retest only after a corrected build is identified; keep original evidence intact.

Do not uninstall during V15 -> V16 upgrade validation because session/data preservation is part of the test.

# 8. Detailed QA Test Cases

The following matrices form the execution baseline for AkshaConnect Android V16. The QA Result / Evidence column is intentionally left for execution recording.

## 8.1 Release, Installation and Upgrade

Validate packaging, installation, in-place upgrade and preservation of user state.

| Test Case ID | Pri. | Test Scenario | Test Steps | Expected Result | QA Result / Evidence |
| --- | --- | --- | --- | --- | --- |
| REL-001 | P0 | Fresh install V16 | Install the V16 release build on a supported Android device. | App installs and launches successfully. | Status: PASS Evidence: ____ |
| REL-002 | P0 | App version | Open Settings/About after installation. | Version is displayed as 0.3.0-v16. | Status: PASS Evidence: ____ |
| REL-003 | P0 | Android versionCode | Inspect package metadata using approved QA tooling. | versionCode is 16. | Status: NOT RUN Evidence: ____ |
| REL-004 | P0 | Package identity | Inspect installed application package. | Package ID is com.akshaerp.akshaconnect. | Status: NOT RUN Evidence: ____ |
| REL-005 | P0 | Upgrade V15 to V16 | Install V16 over an existing logged-in V15 installation without uninstalling. | Upgrade succeeds in place. | Status: PASS Evidence: ____ |
| REL-006 | P0 | Preserve login on upgrade | Upgrade a logged-in V15 installation to V16 and launch. | Existing valid session is preserved. | Status: PASS Evidence: ____ |
| REL-007 | P0 | Preserve conversations | Note conversations on V15, upgrade, and reopen them. | Existing conversations and history remain available. | Status: PASS Evidence: ____ |
| REL-008 | P0 | Preserve workspace | Note selected workspace on V15, upgrade, and launch V16. | Correct workspace/account selection is preserved. | Status: PASS Evidence: ____ |
| REL-009 | P1 | Process relaunch | Force stop/close the application and reopen it. | Application starts normally with consistent state. | Status: PASS Evidence: ____ |
| REL-010 | P1 | Device reboot | Reboot the phone after V16 install and launch the app. | Application launches normally after reboot. | Status: NOT RUN Evidence: ____ |
| REL-011 | P1 | Background/foreground lifecycle | Background the app for at least 5 minutes, then return. | Session, navigation and realtime state recover normally. | Status: PASS Evidence: ____ |
| REL-012 | P1 | Same-version replacement install | Install the same V16 QA APK again using replacement install. | No unnecessary data/session loss. | Status: NOT RUN Evidence: ____ |

## 8.2 Mobile Update Policy

Validate production server-controlled update behavior for V16 and supported older versions.

| Test Case ID | Pri. | Test Scenario | Test Steps | Expected Result | QA Result / Evidence |
| --- | --- | --- | --- | --- | --- |
| UPD-001 | P0 | V16 is current | Launch versionCode 16 while connected to production. | No update prompt; app is treated as current. | Status: PASS Evidence: ____ |
| UPD-002 | P0 | V15 optional update | Launch versionCode 15 against production policy. | Optional update to V16 is shown. | Status: NOT RUN Evidence: ____ |
| UPD-003 | P0 | V14 optional update | Launch versionCode 14 against production policy. | Optional update to V16 is shown. | Status: NOT RUN Evidence: ____ |
| UPD-004 | P0 | V13 optional update | Launch versionCode 13 against production policy. | Optional update to V16 is shown. | Status: NOT RUN Evidence: ____ |
| UPD-005 | P0 | V12 mandatory update | Launch versionCode 12 or below. | Mandatory update flow is enforced. | Status: NOT RUN Evidence: ____ |
| UPD-006 | P0 | Update destination | Tap Update from update prompt. | Google Play listing for AkshaConnect opens. | Status: PASS Evidence: ____ |
| UPD-007 | P1 | Dismiss optional update | Dismiss optional update on V13-V15. | User may continue normal app use. | Status: BLOCKED Evidence: ____ |
| UPD-008 | P0 | Mandatory update cannot be bypassed | Attempt to dismiss/escape mandatory update. | Unsupported app cannot bypass required update. | Status: PASS Evidence: ____ |
| UPD-009 | P1 | Version endpoint unavailable | Temporarily block/version endpoint or simulate failure. | App handles failure safely without crash. | Status: BLOCKED Evidence: ____ |
| UPD-010 | P1 | Slow policy response | Use throttled network while policy request runs. | UI remains responsive and behavior is controlled. | Status: BLOCKED Evidence: ____ |

## 8.3 Login and Authentication

Validate work-email discovery, provider sign-in, SSO callback, token lifecycle and logout.

| Test Case ID | Pri. | Test Scenario | Test Steps | Expected Result | QA Result / Evidence |
| --- | --- | --- | --- | --- | --- |
| AUTH-001 | P0 | Valid login | Sign in with valid test account. | Authentication succeeds and correct workspace is entered. | Status: PASS Evidence: ____ |
| AUTH-002 | P0 | Invalid credentials | Attempt sign-in with invalid credentials. | Access is denied with a clear error; no session is created. | Status: PASS Evidence: ____ |
| AUTH-003 | P0 | Work-email organization discovery | Enter a work email mapped to an organization. | Correct organization/provider is discovered. | Status: PASS Evidence: ____ |
| AUTH-004 | P0 | Multiple-company discovery | Use account associated with multiple companies. | User is shown only authorized company choices. | Status: NOT RUN Evidence: ____ |
| AUTH-005 | P0 | Single-company streamlined flow | Use account associated with exactly one company. | User is not forced through unnecessary company setup. | Status: PASS Evidence: ____ |
| AUTH-006 | P0 | AkshaERP SSO | Complete AkshaERP provider sign-in from mobile. | SSO completes and returns to AkshaConnect authenticated. | Status: PASS Evidence: ____ |
| AUTH-007 | P0 | Android auth deep-link callback | Complete provider login and follow callback into app. | Callback opens AkshaConnect and completes pending auth. | Status: PASS Evidence: ____ |
| AUTH-008 | P1 | Cancel login | Cancel provider/login flow before completion. | User returns safely to login and can retry. | Status: PASS Evidence: ____ |
| AUTH-009 | P1 | Expired login transaction | Allow pending login/request state to expire, then continue. | Expired request is rejected with a retry path. | Status: PASS Evidence: ____ |
| AUTH-010 | P0 | Logout | Use Logout from authenticated app. | Session is cleared and login screen is shown. | Status: PASS Evidence: ____ |
| AUTH-011 | P0 | Logout persistence | Logout, terminate app, and reopen. | User remains logged out. | Status: PASS Evidence: ____ |
| AUTH-012 | P1 | Token refresh | Keep session active long enough to require token refresh. | Session refreshes without unnecessary user action. | Status: NOT RUN Evidence: ____ |
| AUTH-013 | P0 | Invalid refresh token | Invalidate refresh session and retry protected action. | User is securely returned to login. | Status: NOT RUN Evidence: ____ |
| AUTH-014 | P1 | Multiple stored accounts | Configure multiple authorized accounts on one device. | Correct account can be selected without data mixing. | Status: NOT RUN Evidence: ____ |
| AUTH-015 | P1 | Workspace switch | Switch between authorized workspaces. | Correct workspace data loads after switch. | Status: NOT RUN Evidence: ____ |
| AUTH-016 | P0 | Unauthorized workspace | Attempt to access workspace not assigned to user. | Access is denied. | Status: PASS Evidence: ____ |

## 8.4 Home, Navigation and Conversation List

Validate conversation list presentation, navigation, unread state and isolation.

| Test Case ID | Pri. | Test Scenario | Test Steps | Expected Result | QA Result / Evidence |
| --- | --- | --- | --- | --- | --- |
| NAV-001 | P0 | Conversation list loads | Launch authenticated app. | Conversation list loads without error. | Status: PASS Evidence: ____ |
| NAV-002 | P0 | Open direct message | Open a known direct conversation. | Correct DM opens. | Status: PASS Evidence: ____ |
| NAV-003 | P0 | Open channel/group | Open a known channel or group conversation. | Correct channel/group opens. | Status: PASS Evidence: ____ |
| NAV-004 | P1 | Back navigation | Open conversation and navigate back. | Returns to expected prior screen. | Status: PASS Evidence: ____ |
| NAV-005 | P1 | Long list scrolling | Use workspace with many conversations and scroll. | Scrolling remains usable and stable. | Status: PASS Evidence: ____ |
| NAV-006 | P0 | Unread conversation indicator | Receive message while conversation is not open. | Conversation is visibly marked unread. | Status: PASS Evidence: ____ |
| NAV-007 | P0 | Read conversation clears unread | Open unread conversation. | Unread state clears appropriately. | Status: PASS Evidence: ____ |
| NAV-008 | P1 | Empty workspace state | Use workspace with no conversations. | Helpful empty state is displayed. | Status: PASS Evidence: ____ |
| NAV-009 | P1 | Refresh without duplicates | Refresh/re-enter conversation list. | No duplicate conversation rows are created. | Status: PASS Evidence: ____ |
| NAV-010 | P0 | Conversation isolation | Switch rapidly between two conversations. | Messages never appear in the wrong conversation. | Status: PASS Evidence: ____ |

## 8.5 Basic Messaging

Validate core text messaging, ownership presentation, persistence and basic edge cases.

| Test Case ID | Pri. | Test Scenario | Test Steps | Expected Result | QA Result / Evidence |
| --- | --- | --- | --- | --- | --- |
| MSG-001 | P0 | Send text message | User A sends a normal text message to User B. | Message sends successfully. | Status: PASS Evidence: ____ |
| MSG-002 | P0 | Receive text message | Observe User B after User A sends. | Message is received successfully. | Status: PASS Evidence: ____ |
| MSG-003 | P0 | Own-message alignment | View sent message on sender device. | Own message is rendered using own/right-side presentation. | Status: PASS Evidence: ____ |
| MSG-004 | P0 | Other-message alignment | View incoming message on recipient device. | Other user message is rendered using other/left-side presentation. | Status: PASS Evidence: ____ |
| p | P0 | Sender identity | Receive message from another member. | Correct sender name/identity is displayed. | Status: PASS Evidence: ____ |
| MSG-006 | P1 | Timestamp | Send message and inspect timestamp. | Timestamp is shown in expected local context. | Status: PASS Evidence: ____ |
| MSG-007 | P1 | Multiline text | Send text containing multiple lines. | Line breaks and bubble layout are preserved. | Status: PASS Evidence: ____ |
| MSG-008 | P1 | Long text | Send a long paragraph. | Message wraps without clipping or layout breakage. | Status: PASS Evidence: ____ |
| MSG-009 | P1 | Emoji-only message | Send one or more emoji characters. | Emoji render correctly. | Status: PASS Evidence: ____ |
| MSG-010 | P1 | Unicode/non-English text | Send Telugu/Hindi/other Unicode test text. | Text is preserved and readable. | Status: PASS Evidence: ____ |
| MSG-011 | P1 | Rapid send burst | Send 10 short messages quickly. | No missing or duplicated messages. | Status: PASS Evidence: ____ |
| MSG-012 | P0 | History after reopen | Close and reopen conversation after sending messages. | Sent/received history remains. | Status: PASS Evidence: ____ |
| MSG-013 | P0 | History after app restart | Restart app and reopen conversation. | History remains consistent. | Status: NOT RUN Evidence: ____ |
| MSG-014 | P0 | Existing server history | Open established conversation with prior history. | History loads successfully. | Status: NOT RUN Evidence: ____ |
| MSG-015 | P0 | Empty conversation | Open conversation with no messages. | Valid empty state is shown; no false request error. | Status: PASS Evidence: ____ |
| MSG-016 | P1 | Blank message prevention | Attempt to send empty/whitespace-only text. | Blank message is blocked. | Status: PASS Evidence: ____ |
| MSG-017 | P1 | Repeated send interaction | Tap send repeatedly during network delay. | No unintended duplicate durable messages. | Status: PASS Evidence: ____ |
| MSG-018 | P1 | Scroll while realtime arrives | Scroll history while another user sends. | UI remains stable and new message handling is sensible. | Status: PASS Evidence: ____ |
| MSG-019 | P1 | Message box displays at least four lines while typing | Open a chat or channel. Tap the message box and type a draft spanning at least four lines. Observe the box before sending. | The message box expands to display at least four lines of the draft, so the user can review the text while typing. | Status: FAIL |

## 8.6 V16 Message History Regression

Specifically verify the V16 server-side history parameter-binding fix and absence of prior HTTP 500 behavior.

| Test Case ID | Pri. | Test Scenario | Test Steps | Expected Result | QA Result / Evidence |
| --- | --- | --- | --- | --- | --- |
| HIST-001 | P0 | Open history-rich conversation | Open conversation containing existing messages. | History loads; no red Request Failed state. | Status: PASS Evidence: ____ |
| HIST-002 | P0 | Reopen same history | Leave and reopen the same conversation. | History loads consistently again. | Status: PASS Evidence: ____ |
| HIST-003 | P0 | Both participant histories | Open same conversation as User A and User B. | History works for both participants. | Status: NOT RUN Evidence: ____ |
| HIST-004 | P0 | Conversation containing threads | Open conversation whose messages have thread replies. | Parent history loads normally. | Status: PASS Evidence: ____ |
| HIST-005 | P0 | Initial history without cursor | Open conversation through initial/no-cursor request path. | No HTTP 500 or parameter-binding failure. | Status: PASS Evidence: ____ |
| HIST-006 | P0 | Older-message pagination | Load older messages/paginate backwards. | Older messages load in correct order without duplication. | Status: PASS Evidence: ____ |
| HIST-007 | P0 | No-history result | Open legitimate empty conversation. | Empty state is returned, not an error. | Status: PASS Evidence: ____ |
| HIST-008 | P0 | No generic request failure banner | Exercise history flows above. | No erroneous Request failed banner is displayed. | Status: PASS Evidence: ____ |

## 8.7 Threads

Validate V16 thread lifecycle stability, ownership, unread/read state and realtime behavior.

| Test Case ID | Pri. | Test Scenario | Test Steps | Expected Result | QA Result / Evidence |
| --- | --- | --- | --- | --- | --- |
| THR-001 | P0 | Open thread | Open thread from a parent message. | Thread modal/panel opens successfully. | Status: PASS Evidence: ____ |
| THR-002 | P0 | Correct parent message | Inspect thread header/parent. | Correct parent message is displayed. | Status: PASS Evidence: ____ |
| THR-003 | P0 | Existing replies | Open thread with prior replies. | All available replies load in expected order. | Status: PASS Evidence: ____ |
| THR-004 | P0 | Send thread reply | User A sends reply in thread. | Reply sends and appears. | Status: PASS Evidence: ____ |
| THR-005 | P0 | Receive thread reply | User B sends a thread reply while A is active. | Reply is received. | Status: NOT RUN Evidence: ____ |
| THR-006 | P0 | Own thread alignment | View own thread reply. | Own thread reply appears on right. | Status: PASS Evidence: ____ |
| THR-007 | P0 | Other thread alignment | View other user reply. | Other reply appears on left. | Status: PASS Evidence: ____ |
| THR-008 | P0 | Own thread label | Inspect own reply identity label. | Own reply is represented as You/own identity. | Status: PASS Evidence: ____ |
| THR-009 | P0 | Other sender name | Inspect other user reply. | Correct sender name is displayed. | Status: PASS Evidence: ____ |
| THR-010 | P0 | Other avatar | Inspect incoming thread reply. | Other sender avatar/identity decoration is appropriate. | Status: NOT RUN Evidence: ____ |
| THR-011 | P0 | Own avatar behavior | Inspect own thread reply. | Own reply is not incorrectly rendered as another member. | Status: PASS Evidence: ____ |
| THR-012 | P0 | No thread flicker | Open thread and leave it open for 20 seconds. | No continuous flicker/reload loop. | Status: PASS Evidence: ____ |
| THR-013 | P0 | Parent rerender stability | Trigger parent conversation updates while thread remains open. | Thread stays stable; read callback does not loop. | Status: NOT RUN Evidence: ____ |
| THR-014 | P0 | Close/reopen thread | Close and reopen same thread. | Replies remain and render consistently. | Status: PASS Evidence: ____ |
| THR-015 | P0 | New reply ownership persistence | Send own reply, close thread, reopen it. | New own reply remains correctly right-aligned. | Status: PASS Evidence: ____ |
| THR-016 | P1 | Long thread scrolling | Use thread with 20+ replies and scroll. | Scrolling remains usable. | Status: NOT RUN Evidence: ____ |
| THR-017 | P1 | Long thread reply | Send long text in thread. | Bubble wraps correctly without overlap. | Status: PASS Evidence: ____ |
| THR-018 | P1 | Emoji thread reply | Send emoji in thread. | Emoji display correctly. | Status: PASS Evidence: ____ |
| THR-019 | P0 | Thread unread count/state | Receive thread reply while thread is closed. | Thread unread state/count updates correctly. | Status: PASS Evidence: ____ |
| THR-020 | P0 | Read thread clears unread | Open unread thread. | Appropriate thread unread state is cleared. | Status: PASS Evidence: ____ |
| THR-021 | P1 | Thread read receipt | Read thread where read receipt is exposed. | Receipt/read state is correct. | Status: PASS Evidence: ____ |
| THR-022 | P0 | Thread realtime | Keep thread open while other user replies. | Reply appears without manual refresh and without flicker. | Status: NOT RUN Evidence: ____ |
| THR-023 | P0 | Main chat after thread usage | Close thread and send/receive normal messages. | Main conversation remains functional. | Status: NOT RUN Evidence: ____ |

## 8.8 Quoted Reply

Validate quoted reply creation, persistence and navigation to original context.

| Test Case ID | Pri. | Test Scenario | Test Steps | Expected Result | QA Result / Evidence |
| --- | --- | --- | --- | --- | --- |
| QRP-001 | P0 | Reply with quote | Select Reply on an existing message and send. | New message includes quoted context. | Status: PASS Evidence: ____ |
| QRP-002 | P0 | Recipient quote visibility | Receive quoted reply on second device. | Recipient sees the same quoted context. | Status: PASS Evidence: ____ |
| QRP-003 | P0 | Tap quote | Tap embedded quoted message. | App navigates/jumps to original message. | Status: PASS Evidence: ____ |
| QRP-004 | P1 | Quote older message | Reply to message far back in history. | Correct older target is referenced. | Status: PASS Evidence: ____ |
| QRP-005 | P1 | Quote long message | Reply to a very long message. | Preview is readable and safely truncated if designed. | Status: PASS Evidence: ____ |
| QRP-006 | P1 | Quote attachment message | Reply to attachment/image message. | Quote representation remains meaningful. | Status: PASS Evidence: ____ |
| QRP-007 | P1 | Cancel quoted reply | Enter reply mode then cancel. | Composer returns to normal without sending. | Status: PASS Evidence: ____ |
| QRP-008 | P0 | Quote persistence | Restart app and revisit quoted reply. | Quoted relationship remains intact. | Status: PASS Evidence: ____ |

## 8.9 Jump and Highlight

Validate navigation to source messages from quotes/search and temporary highlight behavior.

| Test Case ID | Pri. | Test Scenario | Test Steps | Expected Result | QA Result / Evidence |
| --- | --- | --- | --- | --- | --- |
| JMP-001 | P0 | Jump from quote | Tap a quoted message reference. | Conversation scrolls to original message. | Status: PASS Evidence: ____ |
| JMP-002 | P0 | Highlight current-page target | Jump to source already loaded. | Correct target is temporarily highlighted. | Status: PASS Evidence: ____ |
| JMP-003 | P0 | Jump to older page | Jump to source outside current loaded window. | Older history is loaded and target is reached. | Status: PASS Evidence: ____ |
| JMP-004 | P1 | Highlight duration | Observe target highlight after navigation. | Highlight is temporary and does not become permanent UI state. | Status: PASS Evidence: ____ |
| JMP-005 | P1 | Repeated jumps | Perform multiple quote/search jumps. | Navigation stays accurate and stable. | Status: PASS Evidence: ____ |
| JMP-006 | P1 | Missing/deleted target | Navigate to a target no longer available. | App handles missing target gracefully. | Status: NOT RUN Evidence: ____ |

## 8.10 Message Forwarding

Validate forwarding into authorized destinations and cancellation/error behavior.

| Test Case ID | Pri. | Test Scenario | Test Steps | Expected Result | QA Result / Evidence |
| --- | --- | --- | --- | --- | --- |
| FWD-001 | P0 | Forward text | Forward a normal message to another authorized conversation. | Destination receives forwarded content. | Status: PASS Evidence: ____ |
| FWD-002 | P0 | Destination selection | Choose target conversation from forward UI. | Selected destination is clearly and correctly applied. | Status: PASS Evidence: ____ |
| FWD-003 | P0 | Workspace isolation | Attempt to forward into unauthorized/other-workspace context. | Cross-workspace leakage is prevented. | Status: PASS Evidence: ____ |
| FWD-004 | P1 | Forward long text | Forward a long message. | Full intended content is retained. | Status: PASS Evidence: ____ |
| FWD-005 | P1 | Forward emoji/Unicode | Forward message containing emoji/Unicode. | Content remains intact. | Status: PASS Evidence: ____ |
| FWD-006 | P1 | Cancel forwarding | Open forward UI then cancel. | Nothing is sent. | Status: PASS____ Evidence: ____ |
| FWD-007 | P1 | Repeated forwarding action | Forward same message in controlled repeated tests. | No accidental duplicate beyond explicit actions. | Status: NOT RUN Evidence: ____ |
| FWD-008 | P1 | Unavailable/deleted source | Attempt forward of message no longer forwardable. | Controlled error/disabled action is shown. | Status: PASS Evidence: ____ |

## 8.11 Conversation Search

Validate text search, result selection and jump-to-message integration.

| Test Case ID | Pri. | Test Scenario | Test Steps | Expected Result | QA Result / Evidence |
| --- | --- | --- | --- | --- | --- |
| SRCH-001 | P0 | Exact text search | Search for a known exact phrase. | Matching message is returned. | Status: PASS Evidence: ____ |
| SRCH-002 | P0 | Partial text search | Search using a distinctive fragment. | Relevant result is returned according to supported matching. | Status: PASS Evidence: ____ |
| SRCH-003 | P1 | Case variation | Search same phrase with case variation. | Behavior matches product search semantics consistently. | Status: PASS Evidence: ____ |
| SRCH-004 | P1 | No-result state | Search for unique text that does not exist. | Clear no-results state is displayed. | Status: PASS Evidence: ____ |
| SRCH-005 | P0 | Open search result | Tap a returned result. | Conversation jumps to correct message. | Status: FAIL Evidence: When I tap a search result, it does not open on the first tap. I have to tap it again to reach the correct message. |
| SRCH-006 | P0 | Search old history | Search for message outside currently loaded history. | Older matching result can be found/navigated as supported. | Status: PASS Evidence: ____ |
| SRCH-007 | P1 | Special characters | Search text containing punctuation/special characters. | No crash; controlled result. | Status: PASS Evidence: ____ |
| SRCH-008 | P1 | Clear search | Clear/close search mode. | Normal conversation view is restored. | Status: PASS Evidence: ____ |
| SRCH-009 | P1 | Rapid query changes | Type/change search text quickly. | No stale or cross-query corruption. | Status: PASS Evidence: ____ |

## 8.12 Emoji

Validate emoji entry and composer stability.

| Test Case ID | Pri. | Test Scenario | Test Steps | Expected Result | QA Result / Evidence |
| --- | --- | --- | --- | --- | --- |
| EMJ-001 | P1 | Open emoji control | Open emoji selector/control. | Control opens correctly. | Status: FAIL Evidence: On reopening, the emoji picker shows only the first-used emoji instead of all choices |
| EMJ-002 | P1 | Insert emoji | Select an emoji from control. | Emoji appears in composer. | Status: PASS Evidence: ____ |
| EMJ-003 | P1 | Text plus emoji | Compose and send mixed text/emoji. | Message sends and renders correctly. | Status: NOT RUN Evidence: ____ |
| EMJ-004 | P1 | Multiple emoji | Insert and send several emojis. | All emojis are retained. | Status: NOT RUN Evidence: ____ |
| EMJ-005 | P1 | Composer layout | Open emoji UI near keyboard/composer. | Composer remains usable without clipping. | Status: NOT RUN Evidence: ____ |
| EMJ-006 | P1 | Close emoji control | Dismiss emoji UI. | Composer remains stable with text preserved. | Status: NOT RUN Evidence: ____ |

## 8.13 Message Reactions

Validate reaction add/remove/change, persistence and realtime synchronization.

| Test Case ID | Pri. | Test Scenario | Test Steps | Expected Result | QA Result / Evidence |
| --- | --- | --- | --- | --- | --- |
| REA-001 | P0 | Add reaction | React to a message. | Reaction appears on message. | Status: PASS Evidence: ____ |
| REA-002 | P0 | Reaction realtime | Observe same message on second device. | Reaction updates on other client. | Status: NOT RUN Evidence: ____ |
| REA-003 | P0 | Remove reaction | Remove own reaction. | Reaction/count updates correctly. | Status: PASS Evidence: ____ |
| REA-004 | P1 | Change reaction | Change from one reaction to another. | Final state is correct without duplicate own reactions. | Status: PASS Evidence: ____ |
| REA-005 | P1 | Same reaction by two users | Both users add same reaction. | Count reflects both users. | Status: PASS Evidence: ____ |
| REA-006 | P1 | Different reactions | Users add different reactions. | Each reaction/count is represented correctly. | Status: PASS Evidence: ____ |
| REA-007 | P1 | Reaction persistence | Close/reopen conversation after reacting. | Reaction persists. | Status: PASS Evidence: ____ |
| REA-008 | P1 | Reaction in thread | React to thread reply where supported. | Reaction behaves consistently. | Status: NOT RUN Evidence: ____ |
| REA-009 | P0 | Reaction API error handling | Simulate/observe reaction service error. | Controlled error shown; no misleading 404 parity failure. | Status: NOT RUN Evidence: ____ |
| REA-010 | P1 | Rapid reaction taps | Tap reactions rapidly. | Final state is consistent and not corrupted. | Status: PASS Evidence: ____ |

## 8.14 Message Action Toolbar

Validate compact action toolbar availability and actions.

| Test Case ID | Pri. | Test Scenario | Test Steps | Expected Result | QA Result / Evidence |
| --- | --- | --- | --- | --- | --- |
| ACT-001 | P0 | Open action toolbar | Long-press/open actions on message. | Action toolbar/sheet opens. | Status: PASS Evidence: ____ |
| ACT-002 | P1 | Toolbar compactness | Inspect action UI on normal phone. | Toolbar remains compact and does not obscure excessive content. | Status: PASS Evidence: ____ |
| ACT-003 | P0 | Reply action | Choose Reply. | Quoted reply mode starts for correct message. | Status: PASS Evidence: ____ |
| ACT-004 | P0 | Forward action | Choose Forward. | Forward flow starts for correct message. | Status: PASS Evidence: ____ |
| ACT-005 | P0 | Reaction action | Choose reaction action. | Reaction selection/application works. | Status: PASS Evidence: ____ |
| ACT-006 | P1 | Dismiss toolbar | Tap outside/back to dismiss. | Toolbar closes cleanly. | Status: PASS Evidence: ____ |
| ACT-007 | P1 | Scroll after action use | Dismiss actions and scroll conversation. | UI remains responsive. | Status: PASS Evidence: ____ |

## 8.15 Read / Unread and Receipts

Validate main-conversation and thread read cursors, unread state and receipts.

| Test Case ID | Pri. | Test Scenario | Test Steps | Expected Result | QA Result / Evidence |
| --- | --- | --- | --- | --- | --- |
| READ-001 | P0 | Incoming unread | User B receives message while conversation closed. | Conversation becomes unread. | Status: PASS Evidence: ____ |
| READ-002 | P0 | Open clears unread | User B opens unread conversation. | Unread state clears at appropriate point. | Status: PASS Evidence: ____ |
| READ-003 | P0 | Sender sees read state | After B reads, inspect A device. | Read receipt/state updates as designed. | Status: PASS Evidence: ____ |
| READ-004 | P1 | Multiple unread messages | Receive multiple messages before opening chat. | Unread count/state reflects pending content correctly. | Status: PASS Evidence: ____ |
| READ-005 | P1 | Unread boundary | Open conversation with unread history. | Unread boundary/position is understandable where supported. | Status: NOT RUN Evidence: ____ |
| READ-006 | P0 | Thread unread independence | Receive thread reply while main conversation state differs. | Thread unread state remains correct. | Status: NOT RUN Evidence: ____ |
| READ-007 | P0 | Opening thread clears thread unread | Open unread thread. | Relevant thread unread state clears. | Status: NOT RUN Evidence: ____ |
| READ-008 | P1 | No main/thread cross-corruption | Read thread and inspect main conversation unread state. | Only appropriate state changes. | Status: NOT RUN Evidence: ____ |
| READ-009 | P1 | Read persistence | Restart after reading messages. | Read state remains consistent. | Status: PASS Evidence: ____ |
| READ-010 | P1 | Same user on two devices | Read on one device then observe second device. | State eventually converges consistently. | Status: NOT RUN Evidence: ____ |

## 8.16 Presence, Custom Status and Last Seen

Validate presence/status data and lifecycle transitions.

| Test Case ID | Pri. | Test Scenario | Test Steps | Expected Result | QA Result / Evidence |
| --- | --- | --- | --- | --- | --- |
| PRE-001 | P1 | Online presence | Keep User A active and inspect from User B. | User A is shown online where applicable. | Status: PASS____ Evidence: ____ |
| PRE-002 | P1 | Offline presence | Close/disconnect User A and observe later. | Offline/last-seen state updates appropriately. | Status: PASS Evidence: ____ |
| PRE-003 | P1 | Last seen | Inspect last-seen information. | Timestamp/state is reasonable and consistent. | Status: FAIL Evidence: Not added last seen____ |
| PRE-004 | P1 | Custom status display | Set custom status and inspect from another user. | Status is displayed. | Status: NOT RUN Evidence: ____ |
| PRE-005 | P1 | Change custom status | Modify existing status. | New status replaces old status. | Status: PASS Evidence: ____ |
| PRE-006 | P1 | Status expiry | Set status with expiry and wait/advance through expiry. | Status expires as configured. | Status: NOT RUN Evidence: ____ |
| PRE-007 | P1 | Clear status | Clear custom status. | Status is removed. | Status: PASS Evidence: ____ |
| PRE-008 | P1 | Realtime status update | Change status while another client views user. | Other client updates without full restart where supported. | Status: NOT RUN Evidence: ____ |
| PRE-009 | P1 | Background transition | Background app and observe presence. | Presence transitions according to product behavior. | Status: NOT RUN Evidence: ____ |
| PRE-010 | P1 | Network-loss presence | Abruptly disable network on active user. | No obviously permanent false-online state. | Status: NOT RUN Evidence: ____ |

## 8.17 Attachments and Images

Validate attachment upload/download, image interactions, persistence and authorization.

| Test Case ID | Pri. | Test Scenario | Test Steps | Expected Result | QA Result / Evidence |
| --- | --- | --- | --- | --- | --- |
| ATT-001 | P0 | Upload image | Attach and send a supported image. | Image message is sent successfully. | Status: PASS Evidence: ____ |
| ATT-002 | P0 | Open received image | Recipient taps received image. | Image opens successfully. | Status: PASS Evidence: ____ |
| ATT-003 | P1 | Large supported image | Send image near allowed size limit. | Upload succeeds within configured limits. | Status: PASS Evidence: ____ |
| ATT-004 | P1 | Unsupported/oversized attachment | Attempt unsupported type or oversized file. | Clear validation/error is shown. | Status: NOT RUN Evidence: ____ |
| ATT-005 | P1 | Sequential attachments | Send multiple attachments sequentially. | No attachment/message corruption. | Status: PASS Evidence: ____ |
| ATT-006 | P0 | Attachment persistence | Restart app and reopen attachment message. | Attachment remains accessible. | Status: NOT RUN Evidence: ____ |
| ATT-007 | P1 | Attachment filename | Inspect file-type attachment metadata. | Correct filename is shown where applicable. | Status: PASS Evidence: ____ |
| ATT-008 | P1 | Attachment size metadata | Inspect attachment information. | Size/metadata is correct where shown. | Status: PASS Evidence: ____ |
| ATT-009 | P1 | Image clipboard interaction | Exercise supported copy/paste image interaction. | Image content is copied/handled correctly. | Status: PASS Evidence: ____ |
| ATT-010 | P1 | Interrupted upload | Disable network during upload then recover. | Failure/retry behavior is controlled; no ghost duplicate. | Status: PASS Evidence: ____ |
| ATT-011 | P0 | Attachment authorization | Attempt to access attachment from unauthorized workspace/user. | Access is denied. | Status: NOT RUN Evidence: ____ |
| ATT-012 | P1 | Missing/deleted attachment | Open attachment whose content is unavailable. | Graceful unavailable/error state is shown. | Status: NOT RUN Evidence: ____ |

## 8.18 Push Notifications

Validate FCM/native notification behavior across foreground, background, killed app and account contexts.

| Test Case ID | Pri. | Test Scenario | Test Steps | Expected Result | QA Result / Evidence |
| --- | --- | --- | --- | --- | --- |
| PUSH-001 | P0 | Foreground message behavior | Keep recipient in foreground and send message. | In-app/realtime behavior is appropriate without duplicate UX. | Status: PASS Evidence: ____ |
| PUSH-002 | P0 | Background notification | Background recipient app and send message. | Notification is received. | Status: PASS Evidence: ____ |
| PUSH-003 | P0 | Killed-app notification | Terminate recipient app and send message. | Notification is received. | Status: PASS Evidence: ____ |
| PUSH-004 | P0 | Tap message notification | Tap notification for direct/channel message. | Correct conversation opens. | Status: PASS Evidence: ____ |
| PUSH-005 | P1 | Thread reply notification | Receive and tap thread-reply notification. | Correct conversation/thread context opens. | Status: NOT RUN Evidence: ____ |
| PUSH-006 | P1 | Multiple notifications | Receive several notifications. | Ordering/grouping is sensible and no content is lost. | Status: PASS Evidence: ____ |
| PUSH-007 | P1 | Tap old notification after read | Read conversation, then tap an older notification. | App opens safely without corrupting state. | Status: PASS Evidence: ____ |
| PUSH-008 | P1 | Logout push cleanup | Logout account, then generate new messages to old account. | No inappropriate continued notification behavior. | Status: PASS Evidence: ____ |
| PUSH-009 | P0 | Account/workspace routing | Use multiple stored accounts/workspaces and receive notifications. | Notification opens correct account/workspace context. | Status: NOT RUN Evidence: ____ |
| PUSH-010 | P1 | No duplicate message from push/realtime | Receive message while transition between foreground/background. | Message is displayed once. | Status: NOT RUN Evidence: ____ |
| PUSH-011 | P1 | Notification clears after reading a message in the app | Have another user send a message while Aksha Connect is in the background. When the notification appears, do not tap it. Open Aksha Connect using the app icon, read the message, then check the phone’s notification shade. | The notification for that message clears automatically after the message is read in the app. | Status: FAIL |

## 8.19 Realtime Synchronization

Validate live cross-device synchronization and recovery.

| Test Case ID | Pri. | Test Scenario | Test Steps | Expected Result | QA Result / Evidence |
| --- | --- | --- | --- | --- | --- |
| RT-001 | P0 | Realtime A to B | User A sends while User B has conversation open. | B sees message without manual refresh. | Status: PASS____ Evidence: ____ |
| RT-002 | P0 | Realtime B to A | User B replies while A has conversation open. | A sees reply without manual refresh. | Status: PASS____ Evidence: ____ |
| RT-003 | P0 | Realtime thread reply | Keep thread open while other user replies. | Reply appears without flicker. | Status: PASS____ Evidence: ____ |
| RT-004 | P1 | Realtime reaction | Add/remove reaction from second device. | Reaction state updates. | Status: ____ Evidence: ____ |
| RT-005 | P1 | Realtime read receipt | Read message on recipient device. | Sender sees read-state update as supported. | Status: ____ Evidence: ____ |
| RT-006 | P1 | Realtime presence | Change active/offline state. | Presence updates as supported. | Status: ____ Evidence: ____ |
| RT-007 | P0 | Web/mobile interoperability | Send between web and mobile if web is in QA scope. | Messages synchronize consistently. | Status: ____ Evidence: ____ |
| RT-008 | P1 | Socket reconnect | Interrupt network briefly, restore it. | Realtime connection recovers. | Status: ____ Evidence: ____ |
| RT-009 | P0 | No duplicates after reconnect | Send messages around reconnect boundary. | Durable history and UI contain no duplicates. | Status: ____ Evidence: ____ |

## 8.20 Offline and Network Recovery

Validate controlled behavior under offline, slow and transient-failure conditions.

| Test Case ID | Pri. | Test Scenario | Test Steps | Expected Result | QA Result / Evidence |
| --- | --- | --- | --- | --- | --- |
| NET-001 | P0 | Launch/open while offline | Disable network then open app/conversation. | Graceful offline/error state; no crash. | Status: PASS Evidence: ____ |
| NET-002 | P0 | Send while offline | Attempt send with no connectivity. | Clear failure/pending behavior; no false success. | Status: PASS Evidence: ____ |
| NET-003 | P0 | Restore network | Restore connectivity after offline state. | App recovers without restart where supported. | Status: PASS Evidence: ____ |
| NET-004 | P0 | Lose network while thread open | Open thread then disable network. | No flicker loop or crash. | Status: PASS Evidence: ____ |
| NET-005 | P1 | Wi-Fi to mobile-data switch | Switch active network type. | Connection and messaging recover. | Status: PASS Evidence: ____ |
| NET-006 | P1 | Mobile-data to Wi-Fi switch | Switch active network type. | Connection and messaging recover. | Status: PASS Evidence: ____ |
| NET-007 | P1 | Very slow network | Throttle connection and navigate/send. | Loading states are clear; UI remains responsive. | Status: NOT RUN Evidence: ____ |
| NET-008 | P0 | Temporary API error | Simulate/observe temporary server 5xx. | Controlled error shown; app does not crash. | Status: NOT RUN Evidence: ____ |
| NET-009 | P0 | Retry after failed send | Retry after transient failure. | Message sends once; no duplicate durable copy. | Status: PASS Evidence: ____ |
| NET-010 | P1 | Realtime catch-up | Disconnect while other user sends, then reconnect. | History/realtime catches up consistently. | Status: NOT RUN Evidence: ____ |

## 8.21 Session and Security

Validate session handling, tenant/workspace authorization, privacy and deep-link protections.

| Test Case ID | Pri. | Test Scenario | Test Steps | Expected Result | QA Result / Evidence |
| --- | --- | --- | --- | --- | --- |
| SEC-001 | P0 | Expired access token | Allow/force access token expiry and use app. | Session refresh occurs appropriately. | Status: PASS Evidence: ____ |
| SEC-002 | P0 | Invalid refresh session | Invalidate refresh session and access protected data. | User is returned to authentication. | Status: PASS Evidence: ____ |
| SEC-003 | P0 | Logout clears protected session | Logout then navigate/relaunch. | Protected content cannot be accessed. | Status: PASS Evidence: ____ |
| SEC-004 | P0 | Cross-workspace conversation ID | Attempt access using conversation identifier from another workspace. | Access denied. | Status: NOT RUN Evidence: ____ |
| SEC-005 | P0 | Cross-workspace message ID | Attempt cross-workspace message access/action. | Access denied. | Status: NOT RUN Evidence: ____ |
| SEC-006 | P0 | Cross-workspace thread ID | Attempt thread access outside authorized workspace. | Access denied. | Status: NOT RUN Evidence: ____ |
| SEC-007 | P0 | Cross-workspace attachment | Attempt attachment download outside authorized scope. | Access denied. | Status: NOT RUN Evidence: ____ |
| SEC-008 | P0 | Mobile-number privacy | Review member/conversation UI. | Mobile number is not unnecessarily exposed to business users. | Status: NOT RUN Evidence: ____ |
| SEC-009 | P1 | Sensitive data in errors/logs | Trigger ordinary failures and inspect user-visible output. | Tokens/secrets are not exposed. | Status: PASS Evidence: ____ |
| SEC-010 | P1 | Screenshot/error privacy | Capture common error screens. | No secret/token material is visible. | Status: NOT RUN Evidence: ____ |
| SEC-011 | P0 | Account A to B isolation | Logout A, login B, inspect cached screens/history. | No A-only data is exposed to B. | Status: NOT RUN Evidence: ____ |
| SEC-012 | P0 | Organization switch isolation | Switch organizations/workspaces. | No data from previous tenant leaks into new context. | Status: NOT RUN Evidence: ____ |
| SEC-013 | P1 | Tampered deep-link callback | Modify callback parameters/state and open app. | Untrusted/tampered callback is rejected. | Status: NOT RUN Evidence: ____ |
| SEC-014 | P1 | Replay auth callback | Reuse a completed callback/deep link. | Replay is rejected or safely non-effective. | Status: NOT RUN Evidence: ____ |

## 8.22 Multi-Company and Workspace

Validate simplified business onboarding and strict workspace isolation.

| Test Case ID | Pri. | Test Scenario | Test Steps | Expected Result | QA Result / Evidence |
| --- | --- | --- | --- | --- | --- |
| ORG-001 | P0 | Single-company user | Sign in as user associated with one company. | User enters authorized context with minimal setup. | Status: NOT RUN Evidence: ____ |
| ORG-002 | P0 | Multi-company user | Sign in as user associated with multiple companies. | Authorized company selection is shown. | Status: NOT RUN Evidence: ____ |
| ORG-003 | P0 | Switch company | Switch to another authorized company/workspace. | Correct data loads. | Status: NOT RUN Evidence: ____ |
| ORG-004 | P0 | Switch back | Return to original company/workspace. | Original data is restored correctly. | Status: NOT RUN Evidence: ____ |
| ORG-005 | P0 | Company data isolation | Compare conversations/members across companies. | No cross-company data leakage. | Status: NOT RUN Evidence: ____ |
| ORG-006 | P1 | Workspace/account persistence | Restart after selecting workspace. | Expected workspace/account is restored or prompted according to policy. | Status: NOT RUN Evidence: ____ |
| ORG-007 | P1 | Membership revoked | Remove user membership server-side then refresh/relogin. | Access is revoked. | Status: NOT RUN Evidence: ____ |
| ORG-008 | P1 | Invite-based entry | Use valid invitation where supported. | User lands in intended authorized organization/channel with minimal setup. | Status: NOT RUN Evidence: ____ |

## 8.23 UI and User Experience

Validate mobile usability, names-over-IDs presentation and layout stability.

| Test Case ID | Pri. | Test Scenario | Test Steps | Expected Result | QA Result / Evidence |
| --- | --- | --- | --- | --- | --- |
| UX-001 | P1 | Small-screen layout | Run core flows on smaller supported Android screen. | No critical clipping/overlap. | Status: PASS Evidence: ____ |
| UX-002 | P1 | Large-screen layout | Run core flows on larger Android screen. | Layout remains sensible. | Status: PASS Evidence: ____ |
| UX-003 | P1 | Keyboard opening | Open composer keyboard in main chat/thread. | Composer remains visible and usable. | Status: PASS Evidence: ____ |
| UX-004 | P1 | Keyboard closing | Dismiss keyboard. | Conversation layout restores correctly. | Status: PASS Evidence: ____ |
| UX-005 | P1 | Orientation change | Rotate device where supported. | No crash or message loss. | Status: PASS Evidence: ____ |
| UX-006 | P1 | Long user names | Use member with long display name. | Name truncates/wraps without layout breakage. | Status: PASS Evidence: ____ |
| UX-007 | P1 | Long message layout | Display very long message. | Readable wrapping; no overflow. | Status: PASS Evidence: ____ |
| UX-008 | P1 | Thread/main visual consistency | Compare ownership presentation in main chat and thread. | Own/other visual semantics are consistent. | Status: PASS Evidence: ____ |
| UX-009 | P1 | Action touch targets | Use message toolbar/actions repeatedly. | Controls are reliably tappable. | Status: PASS Evidence: ____ |
| UX-010 | P1 | Loading states | Navigate during API/network activity. | Loading state is clear and non-blocking where possible. | Status: NOT RUN Evidence: ____ |
| UX-011 | P1 | Error wording | Trigger common recoverable errors. | Messages are understandable to business users. | Status: PASS Evidence: ____ |
| UX-012 | P1 | Names instead of internal IDs | Review normal user-facing screens. | Human-readable names are shown; backend IDs are not exposed as UI labels. | Status: PASS Evidence: ____ |
| UX-013 | P1 | Original-message highlight is visible in light and dark modes | Open a chat with a quoted reply. In light mode, tap the quote preview and observe the original message. Switch to dark mode and repeat with the same quote. | The app jumps to the correct original message and highlights it clearly for a short time in both modes. | Status:PASS |

## 8.24 Stability and Performance

Validate prolonged use, repeated navigation and message volume stability.

| Test Case ID | Pri. | Test Scenario | Test Steps | Expected Result | QA Result / Evidence |
| --- | --- | --- | --- | --- | --- |
| PERF-001 | P0 | Cold/warm launch stability | Launch app repeatedly. | No startup crash. | Status: PASS Evidence: ____ |
| PERF-002 | P1 | Conversation with 100+ messages | Open and scroll large conversation. | Usable performance without severe lag. | Status: PASS Evidence: ____ |
| PERF-003 | P1 | Large thread | Open/scroll thread with many replies. | Usable performance. | Status: NOT RUN Evidence: ____ |
| PERF-004 | P1 | Rapid navigation | Open/close several conversations quickly. | No crash or stale cross-conversation state. | Status: PASS Evidence: ____ |
| PERF-005 | P1 | 30-minute active use | Use messaging features continuously for 30 minutes. | No progressive instability or major slowdown. | Status: PASS Evidence: ____ |
| PERF-006 | P0 | Thread one-minute stability | Leave active thread open for 60 seconds. | No refresh/flicker loop. | Status: PASS Evidence: ____ |
| PERF-007 | P1 | Long background recovery | Background for 30 minutes and return. | Session/UI recover correctly. | Status: PASS Evidence: ____ |
| PERF-008 | P1 | Repeated conversation open/close | Open/close same conversation 20 times. | No crash, duplication or state corruption. | Status: PASS Evidence: ____ |
| PERF-009 | P1 | Repeated thread open/close | Open/close same thread 20 times. | No flicker loop or state corruption. | Status: PASS Evidence: ____ |
| PERF-010 | P1 | Repeated search | Run multiple searches and clear them. | No material UI degradation. | Status: PASS Evidence: ____ |
| PERF-011 | P1 | Repeated attachment opens | Open/close several images/attachments. | App remains stable. | Status: PASS Evidence: ____ |
| PERF-012 | P1 | Realtime message burst | Send burst of messages from second device. | UI processes messages without drops/duplicates. | Status: NOT RUN Evidence: ____ |

## 8.25 V16 Mandatory Regression Gate

These cases are release blockers derived from V16 fixes. Any failure blocks final QA acceptance.

| Test Case ID | Pri. | Test Scenario | Test Steps | Expected Result | QA Result / Evidence |
| --- | --- | --- | --- | --- | --- |
| V16-R01 | P0 | Existing history loads | Open established conversation with prior messages. | No history 500/request failure. | Status: PASS Evidence: ____ |
| V16-R02 | P0 | Thread stable | Open a thread and observe for at least 20 seconds. | No continuous flicker/reload. | Status: PASS Evidence: ____ |
| V16-R03 | P0 | Own thread side | View own existing/new thread reply. | Own reply appears right. | Status: PASS____ Evidence: ____ |
| V16-R04 | P0 | Other thread side | View reply from another member. | Other reply appears left. | Status: PASS____ Evidence: ____ |
| V16-R05 | P0 | Own thread identity | Inspect own thread reply. | Own reply uses You/own identity representation. | Status: PASS Evidence: ____ |
| V16-R06 | P0 | Other sender identity | Inspect other member reply. | Correct sender identity is shown. | Status: PASS Evidence: ____ |
| V16-R07 | P0 | New own thread reply | Send new thread reply. | It immediately renders with correct own/right semantics. | Status: PASS Evidence: ____ |
| V16-R08 | P0 | Thread ownership after reopen | Close and reopen after new reply. | Ownership/alignment remains correct. | Status: PASS Evidence: ____ |
| V16-R09 | P0 | Main chat after thread | Close thread and continue normal messaging. | Main chat remains functional. | Status: PASS Evidence: ____ |
| V16-R10 | P0 | Quoted reply jump | Tap quote/reference. | Correct original message is reached. | Status: PASS Evidence: ____ |
| V16-R11 | P0 | Search jump/highlight | Search, select result. | Correct message is reached/highlighted. | Status: PASS Evidence: ____ |
| V16-R12 | P0 | Reactions persist | Add reaction, reopen conversation. | Reaction persists and counts correctly. | Status: PASS Evidence: ____ |
| V16-R13 | P0 | Read/unread correctness | Send/read normal conversation messages. | Read/unread state is correct. | Status: PASS Evidence: ____ |
| V16-R14 | P0 | Thread unread correctness | Receive/read thread reply. | Thread unread state is correct. | Status: PASS Evidence: ____ |
| V16-R15 | P0 | V15 to V16 upgrade | Upgrade logged-in V15 installation to V16. | Session and core data are preserved. | Status: PASS Evidence: ____ |
| V16-R16 | P0 | V16 update policy | Launch V16 against production. | No update required. | Status: NOT RUN Evidence: ____ |
| V16-R17 | P0 | V15 optional update policy | Launch V15 against production. | Optional V16 update presented. | Status: NOT RUN Evidence: ____ |
| V16-R18 | P0 | V12 mandatory update policy | Launch V12 or lower against production. | Mandatory update enforced. | Status: NOT RUN Evidence: ____ |

# 9. Mandatory End-to-End Acceptance Scenarios

## 9.1 Two-User Realtime V16 Acceptance

| Step | Action | Expected Acceptance |
| --- | --- | --- |
| 1 | User A logs in on DEV-A and opens a direct/channel conversation with User B. | PASS only if action completes with correct data/identity and no crash, duplicate, flicker or request failure. |
| 2 | User A sends text: QA V16 Message 1, then sends an emoji message. | PASS only if action completes with correct data/identity and no crash, duplicate, flicker or request failure. |
| 3 | User A creates a quoted reply to QA V16 Message 1 and adds a reaction to a User B message. | PASS only if action completes with correct data/identity and no crash, duplicate, flicker or request failure. |
| 4 | User A opens a thread and sends QA Thread A. | PASS only if action completes with correct data/identity and no crash, duplicate, flicker or request failure. |
| 5 | User B receives/taps notification, verifies messages/quote/reaction, opens same thread, verifies A reply is LEFT, and sends QA Thread B. | PASS only if action completes with correct data/identity and no crash, duplicate, flicker or request failure. |
| 6 | On DEV-A, verify B reply arrives realtime, reaction updates, thread reply arrives realtime, A own reply is RIGHT and B reply is LEFT. | PASS only if action completes with correct data/identity and no crash, duplicate, flicker or request failure. |
| 7 | Keep thread open at least 20 seconds and verify no flicker/reload loop. | PASS only if action completes with correct data/identity and no crash, duplicate, flicker or request failure. |
| 8 | Close/reopen thread and verify ownership/alignment persists. | PASS only if action completes with correct data/identity and no crash, duplicate, flicker or request failure. |
| 9 | Search for QA V16 Message 1, open result and verify correct jump/highlight. | PASS only if action completes with correct data/identity and no crash, duplicate, flicker or request failure. |
| 10 | Restart DEV-A and repeat history/thread checks. | PASS only if action completes with correct data/identity and no crash, duplicate, flicker or request failure. |

## 9.2 V15 -> V16 Upgrade Acceptance

Start with V15 installed and user logged in.

Record current workspace, one direct conversation, one thread and one accessible attachment.

Install V16 over V15 without uninstalling.

Launch V16 and verify login/session, workspace, conversation history, thread history and attachment access are preserved.

Verify version displayed as 0.3.0-v16 and that production policy treats the app as current.

# 10. Defect Severity and Release Handling

| Severity | Release Meaning | Examples | Release Rule |
| --- | --- | --- | --- |
| P0 / Blocker | Release cannot ship | Login impossible; app crash; history 500; thread flicker; cross-tenant leak; mandatory update bypass | Must be fixed and retested before sign-off. |
| P1 / Critical | Major workflow broken | Reply/search/reaction/thread/push failure | Requires explicit release-owner review; normally fix before release. |
| P2 / Major | Function works with significant inconvenience | Incorrect count, non-blocking attachment/UI issue | May be deferred only with documented acceptance. |
| P3 / Minor | Cosmetic/low impact | Spacing, minor text alignment | Can be scheduled post-release. |

## 10.1 Defect Evidence Template

| Test Case ID |  |
| --- | --- |
| App Version / versionCode | 0.3.0-v16 / 16 |
| Device / Android Version |  |
| User / Workspace |  |
| Conversation / Channel |  |
| Exact Steps |  |
| Expected Result |  |
| Actual Result |  |
| Screenshot / Video / Log Reference |  |
| Timestamp / Network |  |
| Reproducible | Yes / No / Intermittent |
| Test Case ID | MSG-019 |
| App Version / versionCode | 0.3.0-v16 / 16 |
| Device / Android Version |  |
| User / Workspace | Amrutha |
| Conversation / Channel |  |
| Exact Steps | Open the channel → tap the message box → type a draft spanning at least four lines → observe the box before sending. |
| Expected Result | At least four lines of the draft are visible while typing. |
| Actual Result | Only about one line is visible; earlier text is hidden inside the composer. |
| Screenshot / Video / Log Reference |  |
| Timestamp / Network |  |
| Reproducible | Yes |
| Test Case ID | UX-013 |
| App Version / versionCode | 0.3.0-v16 / 16 |
| Device / Android Version |  |
| User / Workspace | Amrutha |
| Conversation / Channel |  |
| Exact Steps | Open a quoted reply in dark mode → tap its quoted preview → observe the original message → compare with the same action in light mode. |
| Expected Result | The original message is clearly highlighted briefly in both themes. |
| Actual Result | The jump works, but the highlight is not clearly visible in dark mode. |
| Screenshot / Video / Log Reference |  |
| Timestamp / Network |  |
| Reproducible | Yes |
| Test Case ID | SRCH-005 |
| App Version / versionCode | 0.3.0-v16 / 16 |
| Device / Android Version |  |
| User / Workspace | Amrutha |
| Conversation / Channel |  |
| Exact Steps | Open conversation search → search for a known message → tap its result once → tap the same result again. |
| Expected Result | One tap opens and highlights the selected original message. |
| Actual Result | The first tap does not navigate; the second opens the correct message. |
| Screenshot / Video / Log Reference |  |
| Timestamp / Network |  |
| Reproducible | Yes |
| Test Case ID | EMJ-001 |
| App Version / versionCode | 0.3.0-v16 / 16 |
| Device / Android Version |  |
| User / Workspace | Amrutha |
| Conversation / Channel |  |
| Exact Steps | Open the app’s emoji picker → select an emoji → close the picker → open it again. |
| Expected Result | The full emoji selection appears every time. |
| Actual Result | Only the previously selected emoji is displayed. |
| Screenshot / Video / Log Reference |  |
| Timestamp / Network |  |
| Reproducible | Yes |
| Test Case ID | PUSH-011 |
| App Version / versionCode | 0.3.0-v16 / 16 |
| Device / Android Version |  |
| User / Workspace | Amrutha |
| Conversation / Channel |  |
| Exact Steps | Have another user send a message while the app is in the background → leave its notification untouched → open AkshaConnect from its icon → read the message → inspect the notification shade. |
| Expected Result | The notification for that message clears after it is read in the app. |
| Actual Result | Reportedly, the notification remains. |
| Screenshot / Video / Log Reference |  |
| Timestamp / Network |  |
| Reproducible | Yes |
| Test Case ID | PRE-003 |
| App Version / versionCode | 0.3.0-v16 / 16 |
| Device / Android Version |  |
| User / Workspace | Amrutha |
| Conversation / Channel |  |
| Exact Steps | Open a conversation or profile for a user who is offline → inspect their presence information. |
| Expected Result | The user’s last-seen time or appropriate last-active information is displayed |
| Actual Result | Only “Online” or “Offline” is shown; no last-seen time appears. |
| Screenshot / Video / Log Reference |  |
| Timestamp / Network |  |
| Reproducible | Yes |

# 11. Final QA Certification

| Certification Gate | Result | Remarks / Evidence |
| --- | --- | --- |
| Functional Test Matrix |  |  |
| V16 Mandatory Regression Gate |  |  |
| Fresh Install |  |  |
| V15 -> V16 Upgrade |  |  |
| Two-User Realtime Messaging |  |  |
| Thread Stability and Ownership |  |  |
| Messaging History |  |  |
| Push Notifications |  |  |
| Update Policy |  |  |
| Security / Tenant Isolation |  |  |
| Open P0 Defects |  |  |
| Open P1 Defects |  |  |

Final QA Decision:  ACCEPTED / REJECTED / CONDITIONAL ACCEPTANCE

QA Engineer: ______________________________    Date: __________________    Signature/Remarks: ______________________________

QA Lead: ______________________________    Date: __________________    Signature/Remarks: ______________________________

Product Owner: ______________________________    Date: __________________    Signature/Remarks: ______________________________

Technical Lead: ______________________________    Date: __________________    Signature/Remarks: ______________________________

Release Owner: ______________________________    Date: __________________    Signature/Remarks: ______________________________

# 12. Release Closure Notes

V16 shall be considered QA-closed only after all P0 and V16 mandatory-regression cases pass, the V15 to V16 upgrade scenario passes on a physical device, two-user realtime/thread acceptance passes, and the production mobile update policy behaves as certified. Any exception must be explicitly documented and approved in the Final QA Certification section.